SOFTWARE DEVELOPMENT PROPOSAL & INVOICE

Project: Cargo Transportation Management System (Web + Mobile) - fleet
Prepared By: Ezra Daniel Gyunda – Software Developer
Date: 11 December 2025
Client: MWB Group

1. PROJECT OVERVIEW

Design, development, and deployment of a Cargo Transportation Management System, including:

- Web-based management dashboard

- Android mobile application

- Secure backend system

- KYC verification for all users

- Real-time cargo tracking via GPS

- Integrated digital payment system

- Rating & review system

2. SCOPE OF WORK

| Module | Description |
| --- | --- |
| Web System | Admin dashboard, user management, trip management, analytics, reporting, payment verification |
| Mobile Application (Android) | User registration, cargo booking, driver matching, GPS tracking, wallet & payment, notifications |
| Backend & API | Secure data storage, API for mobile app and web dashboard, KYC integration, payment gateway |
| Testing & Deployment | Beta testing, bug fixes, deployment to cloud server |

3. TOTAL DEVELOPMENT COST

| Description | Amount (TZS) |
| --- | --- |
| System Development (Web + Mobile) | 4,700,000 |

Note: Domain & Hosting are not included in this price.

4. PAYMENT INSTALLMENTS

| Installment | Percentage | Amount (TZS) |
| --- | --- | --- |
| First | 30% | 1,410,000 |
| Second | 20% | 940,000 |
| Third | 50% | 2,350,000 |

Recurring Services:

- Monthly Infrastructure & Security Monitoring: TZS 700,000 / month

- Annual Updates & Maintenance: TZS 2,000,000 / year

5. PROJECT TIMELINE

| Phase | Duration |
| --- | --- |
| System Design | 1 week |
| Core Development | 4 – 5 weeks |
| Testing & Deployment | 1 – 2 weeks |
| Total Estimated Duration: 6 – 8 weeks |  |

6. TERMS & CONDITIONS

- Client must provide all required data promptly.

- Additional features beyond the agreed scope will incur extra charges.

- Payments must follow the agreed schedule; system will be delivered only after full payment.

- The system becomes client property upon completion of full payment.

- Free support for 3 months after delivery for minor fixes.

- Monthly and annual services are renewable by agreement.

7. ACCEPTANCE

Developer:
Name: Ezra Daniel Gyunda
Date: 11 December 2025